## Slide 1: 2024-04-BD MASH Evaluation of Square Tubing Slip Base Sign Support Systems
Scott Jollo, P.E.
Oregon DOT
scott.u.jollo@odot.oregon.gov

## Slide 2: Project Goals
Evaluate MASH compliance of critical configuration of square post slip base sign support system.
Determine MASH compliance of less critical configurations through engineering analysis that do not require full-scale crash testing.

## Slide 3: Background
Oregon DOT uses the Standard Drawing TM602 for square tube triangular base slip base sign support system

## Slide 4: Background

## Slide 8: Previous Testing

## Slide 9: Previous Testing

## Slide 10: Previous Testing

## Slide 11: Previous Testing

## Slide 12: Previous Testing

## Slide 14: Previous Testing

## Slide 16: Square Tube Post Benefits
Square tube support can mount medium sized signs.
  An 8”x8”x3/16” square tube can typically support an estimated sign size of 7’ x 14’
Resists Torsion forces

## Slide 17: Proposed Work Plan – Task 1
Task 1: Literature Review and Engineering Analysis
  Review previous and ongoing research related to the evaluation of slip base sign support systems.
  Review current state standards for slip base sign support systems with square tube posts. If additional information is needed, conduct a survey of state DOTs to collect additional information on sign support sizes, sign sizes, and other installation details.
  Identify and select the most critical configuration for full-scale crash testing. Other less critical configurations would be considered acceptable if the crash tests are satisfactory.

## Slide 18: Proposed Work Plan – Task 2
Task 2: Full scale crash testing
  MASH Tests
    Test 3-60: 1100C, Passenger Car, 2,420 lb, 19 mph, Critical Impact Angle
    Test 3-61: 1100C, Passenger Car, 2,420 lb, 62 mph, Critical Impact Angle
    Test 3-62: 2270P, Pickup Truck, 5,000 lb, 62 mph, Critical Impact Angle

## Slide 19: Proposed Work Plan – Task 3
Task 3: Report and recommendations
  Document research, testing performed, and conclusions.

## Slide 20: Deliverables
Final Report to document research effort
  Literature review
  Summary of State survey if performed
  Crash Testing
  Documentation of MASH compliance for applicable installation types
  Recommendations for further research
    Based on system failing MASH testing criteria

## Slide 21: Urgency and Expected Benefit
Evaluation of these signs supports is needed to determine their MASH compliance and use on roadways.
If MASH compliance is verified through research, it can provide states with a non-proprietary option for square tube sign support systems.

## Slide 22: Funding and Research Period
Estimated project cost = $117,000
Research Period of 18 months

## Slide 23: Developer of Problem Statement
Name: Scott Jollo, Oregon DOT
Email: scott.u.jollo@odot.oregon.gov
Phone: 503.510.2204